# Project Planning - [Milestone, Activity List & Sprint Delivery Plan]

| Date | 04 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS74755 |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement [Epic] | User Story Number | User Story / Task / Activity | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | Collect rainfall and environmental dataset required for flood prediction | 5 | High | Kranthi, Devi |
| Sprint-1 |  | USN-2 | Clean and preprocess dataset by handling missing values and normalization | 3 | High | Lalitendra, Manideep |
| Sprint-1 |  | USN-3 | Perform exploratory data analysis to understand rainfall patterns | 2 | Medium | Devi, Lalitendra |
| Sprint-1 | System Setup | USN-4 | Set up Python, Flask environment and required ML libraries | 2 | High | Manideep, Kranthi |
| Sprint-1 |  | USN-5 | Train initial machine learning model using historical data | 1 | Medium | Lalitendra, Kranthi |
| Sprint-1 | Prediction Interface | USN-6 | Develop input form where user enters parameters for flood prediction | 5 | High | All Members |

| Sprint | Functional Requirement [Epic] | User Story Number | User Story / Task / Activity | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Model Development | USN-7 | Improve ML model accuracy using feature selection and tuning | 3 | Medium | Kranthi, Devi |
| Sprint-2 |  | USN-8 | Integrate trained model with Flask backend | 5 | High | Lalitendra,Manideep |
| Sprint-2 |  | USN-9 | Process user input and generate prediction | 8 | High | All Members |
| Sprint-3 | Visualization & Output | USN-10 | Display prediction result (Flood Risk / No Flood Risk) clearly to user | 5 | High | Kranthi, Devi |
| Sprint-3 | Support | USN-11 | Implement error handling and validation for wrong inputs | 2 | Medium | Manideep, Lalitendra |
| Sprint-3 |  | USN-12 | Debug system issues and improve prediction workflow | 1 | Low | Lalitendra, Devi |
| Sprint-3 |  | USN-13 | Optimize UI for better usability and clarity | 1 | Low | Kranthi, Manideep |
| Sprint-3 |  | USN-14 | Test prediction results with multiple datasets | 5 | High | All Members |
| Sprint-4 | Deployment | USN-13 | Finalize ML model and deploy web application | 8 | High | Kranthi, Lalitendra |
| Sprint-4 |  | USN-14 | Ensure website responsiveness across devices | 2 | Medium | All Members |
| Sprint-4 |  | USN-15 | Perform final testing, bug fixing, and documentation | 5 | High | Manideep, Devi |

# Velocity:

Average Sprint Velocity [estimated to be ideal] = Story points to be completed out of all user stories =  63 = 15.75

Total number of Sprints	4

Therefore, the amount of work to be done on each sprint is an average of 15.75 story points.

# Burndown Chart:

Project progress made till now over time is not measurable under the burnout chart. The chart would be updated later based on the completion of each sprint.